Methodology

The project follows the Systems Development Life Cycle (SDLC) using the Waterfall methodology: each phase is finished and approved before the next phase starts.

Phases of the project

1- Planning (Project Plan): project identification, system request, feasibility study, and the project plan (PERT and Gantt charts).

2- Analysis (Project Proposal): interviews, questionnaires, data flow diagrams, data dictionary and process specification.

3- Design (Project Specification): ERD, normalization, UML diagrams, architecture, database, program and interface design.

4- Implementation (New System): coding the website, testing, deployment and user training.

Why Waterfall for this project?

1- The requirements of a booking system (search trips, choose seats, pay, e-ticket, cancel) are clear and stable from the beginning.

2- Every phase produces a document that matches the deliverables of the course template.

3- The work is easy to plan, divide between team members and track with PERT and Gantt charts.

4- Progress can be checked at the end of every phase before moving on.

Time Estimation

|  | Planning | Analysis | Design | Implementation |
| --- | --- | --- | --- | --- |
| Standard percentages | 15% | 20% | 35% | 30% |
| Estimated time based on planning time | Actual: 11 days | 15 days | 26 days | 22 days |

Case Study

Background

A bus company runs daily trips between several cities. Passengers buy tickets at the station or by phone, and staff record bookings on paper.

Current problems

1- Passengers must travel to the station or call the office to check schedules, prices and free seats.

2- Seat availability is not updated in real time, so the same seat can be sold twice.

3- Paper tickets and manual records cause mistakes and lost tickets, and payments are hard to track.

4- Cancelling, changing or refunding a booking is slow, and management cannot easily get reports.

Proposed solution

A website where the passenger searches trips, sees free seats, selects seats, pays online and gets an e-ticket with a QR code, and can cancel or modify a booking. The admin manages routes, buses, schedules, prices and reports.

Expected results

No double booking, less paper and effort, booking 24/7, faster boarding by QR code, and accurate reports.

Pert Chart

Gantt Chart